**A Freelancer is an individual who offers services to clients on a project or task basis, usually remotely and independently.**

**An Opportunity is a potential freelance job or gig posted by a client. It can be applied to by freelancers based on skills and interest.**

**A Project is a set of related tasks that a freelancer undertakes for a client. Projects may span a few days to several weeks depending on scope.**

**A Task is a specific unit of work within a project. It is assigned to a freelancer and completed to fulfill part of the project.**

**A SkillMatch Score is a number that represents how well a freelancer's skills align with a job opportunity. (usually in a scale of 1 to 5)  
1 – Very Low match  
2 – Fair match  
3 – Good match  
5 – Excellent match**

**A Level of Effort (LoE) is a number that represents how much time and complexity a task involves. (usually in form of Fibonacci series)  
1 – Very Easy task  
2 – Normal task  
3 – Moderate task  
5 – Difficult task**

**Story Point – 5 (1, 2, 3, 5)**

**Sprint 1**

**User Onboarding (Epic 1)  
 Creating User Registration Flow (USN1) – 2  
 Implementing Profile Setup (USN2) – 3**

**Opportunity Matching (Epic 2)  
 Developing Job Recommendation Algorithm (USN3) – 5  
 Skill-Based Filtering Logic (USN4) – 2**

**Freelancer Dashboard (Epic 3)  
 Designing Dashboard Layout (USN5) – 3**

**Total Story Points in Sprint 1 = 2 + 3 + 5 + 2 + 3 = 15**

**Sprint 2**

**Messaging System (Epic 4)**  
 Creating Chat UI (USN6) – 2  
 Real-Time Messaging Integration (USN7) – 2  
 Notification System (USN8) – 2  
 Unread Message Counter (USN9) – 4

**Client Interaction (Epic 5)**  
 Implementing Proposal Submission (USN10) – 5

**Ratings & Reviews (Epic 6)**  
 Building Rating System (USN11) – 5

**Total Story Points in Sprint 2 = 2 + 2 + 2 + 4 + 5 + 5 = 20**

**Total Story Points**

**Sprint 1 = 15**  
**Sprint 2 = 20**

**Velocity = Total Story Points Completed / Number of Sprints**

**Total Story Points = 15 + 20 = 35**  
**Number of Sprints = 2**  
**Velocity = 35 / 2**  
**17.5 (Story Points per Sprint)**

**Your team’s velocity is 17.5 Story Points per Sprint.**